Dates: Sep 29, 2025 to Oct 8, 2025

Goals:

- Complete draft of custom AI assisted workflow

  - Note: this will not include a local integrations MCP server yet

- Add support for 5-10 new modules:

  - Open CAD (any choice on tool) (Najem Aldeen Abu Rmaileh)

  - Open SysML (Abdallah Ratema)

  - Office 365 Word (Najem Aldeen Abu Rmaileh)

  - Office 365 PowerPoint (Najem Aldeen Abu Rmaileh)

  - OpenText (Abdallah Ratema)

  - Gitlab

  - Github

    - Use PAT token for auth

  - JIRA (Abdallah Ratema)

    - MVP: Extract data from an issue by ticket ID (including comments, and attachments)

    - Use PAT token for auth

  - Markdownit (Amal Hussein will create this output to markdown)

  - G-Suite Support (Docs, Sheets & Slides) (Najem Aldeen Abu Rmaileh)

  - Open FOAM (stretch)